WEEK 4  ·  KEYWORDS & EXPLANATIONS

# Lean and Advanced Jira, SQL for Business Problems and Agile Mistakes

Sources: LinkedIn Learning: Agile Project Management with Jira Cloud 2: Lean and Agile Processes · Jira Cloud 3: Advanced Topics · SQL Hands-On Practice: Solve Business Problems · Mistakes to Avoid in Agile Project Management

# Lean and Agile Processes in Jira

Lean

An approach from the Toyota Production System focused on maximising customer value while removing waste. Agile methods such as Kanban are built on lean thinking.

Waste

Any activity that adds no value for the customer – waiting, handoffs, rework, partially finished work and unused features. Lean teams make waste visible and remove it.

WIP (Work in Progress) Limit

The maximum number of items allowed in a board column at one time. Limits stop the team starting too much and quickly expose bottlenecks.

Bottleneck

A stage where work piles up because it arrives faster than it can be completed – often “In Review” or “In Test”.

Lead Time and Cycle Time

Lead time runs from when a request is created to when it is delivered. Cycle time runs from when work actually starts to when it is done.

Cumulative Flow Diagram

A chart showing how many issues sit in each status over time. A band that keeps getting wider points to a bottleneck.

Epic

A large body of work that delivers one outcome, spans several sprints and is broken down into stories.

Story Points and Estimation

A relative measure of effort, complexity and uncertainty, often on a Fibonacci scale (1, 2, 3, 5, 8, 13). Teams agree sizes together, for example with planning poker.

Velocity

The average number of story points a team completes per sprint. Useful for forecasting – never as a productivity target or for comparing teams.

Burndown and Burnup Charts

A burndown shows work remaining against the time left in the sprint. A burnup shows work completed against total scope, so scope changes stay visible.

# Jira Advanced Topics

JQL (Jira Query Language)

Jira’s search language: field, operator, value – e.g., project = GM AND status = "In Progress" ORDER BY rank. It answers questions about the work in seconds.

Saved Filters

JQL searches saved for reuse. Filters power boards, dashboards and email subscriptions – e.g., “stories with no story points”.

Dashboards and Gadgets

A dashboard is a customisable page of gadgets – filter results, pie charts, sprint burndown – giving a quick overview of project health.

Automation Rules

Trigger → condition → action rules that do repetitive work automatically – e.g., when all sub-tasks are done, move the parent story to Done.

Releases (Fix Versions)

Group the issues planned for the same release so progress toward it can be tracked and reported.

Components and Labels

Components group issues by part of the product (e.g., Payments); labels are flexible tags for cross-cutting themes (e.g., needs-design).

Issue Links and Dependencies

Links such as blocks, is blocked by, relates to and duplicates make dependencies visible instead of just remembered.

Timeline (Roadmap)

A Jira view that plans epics across time and shows the dependencies between them.

Custom Fields and Permissions

Custom fields add extra information to issues, such as acceptance criteria or business value. Permissions control who can view, create, edit or move issues.

# SQL Hands-On: Solving Business Problems

SELECT and FROM

SELECT chooses which columns to show; FROM names the table the data comes from. Every query starts here.

WHERE

Filters individual rows before any grouping – for example, only orders placed in 2025.

ORDER BY and LIMIT

ORDER BY sorts results (ASC or DESC). LIMIT (or TOP in SQL Server) returns only the first rows, such as the top 5 customers.

Aggregate Functions

COUNT, SUM, AVG, MIN and MAX summarise many rows into one value. COUNT(DISTINCT column) counts unique values.

GROUP BY

Collapses rows into groups so aggregates are calculated per group, e.g., total sales per country. Every non-aggregated column in SELECT must also be in GROUP BY.

HAVING

Filters groups after aggregation – e.g., customers with more than ten orders. WHERE filters rows; HAVING filters groups.

JOIN (INNER and LEFT)

Combines tables using a matching key. INNER JOIN keeps only matching rows; LEFT JOIN keeps every row from the left table, with NULLs where there is no match.

Primary Key and Foreign Key

A primary key uniquely identifies each row in a table. A foreign key is a column that points to a primary key in another table, creating the relationship used in joins.

NULL

Means unknown or missing – not zero and not blank. Test for it with IS NULL, never = NULL.

Subquery and CTE

A subquery is a query inside another query. A CTE (WITH name AS (…)) gives a query step a name so complex logic is easier to read.

CASE WHEN

Adds if-then logic inside a query – for example, grouping order values into “Low”, “Medium” and “High” bands.

# Mistakes to Avoid in Agile Project Management

Agile Project Management

An iterative approach to planning and guiding project processes by breaking them into smaller chunks that are delivered and reviewed regularly.

Cadence

The regular rhythm of planning an Agile project manager sets – how often meetings happen and what each one should achieve.

Experiment

In Agile, trying a new way of doing something and learning from the result. Treating changes as experiments makes it safe to adjust.

Product Backlog

A priority list of what needs to be worked on to improve a product.

Product Manager

The person responsible for knowing what customers want and keeping a priority list of the features they value most.

Sprint Plan

A short-term plan, usually one to four weeks long, containing the features and tasks to be worked on in that time.

Transparency

Being open, honest and timely when communicating information – including bad news. Hiding problems is one of the most damaging Agile mistakes.

VAST

A self-awareness tool by Michael Sahota: Vulnerability, Authenticity, Safety and Trust – the conditions that help a team speak openly and work well together.