WEEK 7  ·  KEYWORDS & EXPLANATIONS

# Stakeholder Management, Product Backlog and Jira Delivery

Sources: Professor’s BA Learning Plan (Week 3 of 3): managing stakeholder expectations · managing the product backlog · Jira essentials · Practice: mock backlog and 15-minute sprint planning · LinkedIn Learning: Project Management: Setting and Managing Expectations

# Managing Stakeholder Expectations

Stakeholder Engagement Cycle

Identify → Analyse → Plan → Engage → Monitor. It never finishes – attitudes shift after reorganisations, budget changes or a bad sprint.

Salience Model

Classifies stakeholders by Power, Legitimacy and Urgency. All three = definitive (engage first); power and urgency without legitimacy = dangerous; legitimacy alone = discretionary.

Stakeholder Register

Records each stakeholder’s role, interest, influence, current attitude, desired attitude, preferred channel and relationship owner. The attitude fields turn it into a plan.

Engagement Levels

Unaware, resistant, neutral, supportive, leading. Plot where each stakeholder is now and where they need to be – the gap is the engagement plan.

Onion Diagram and Influence Network

An onion diagram rings stakeholders by distance from the solution. An influence network shows who listens to whom – often the best route to a resistant executive.

Process, Tactical and Strategic Stakeholders

Process-minded stakeholders care how the work is done; tactical-minded care about team efficiency and goals; strategic stakeholders are time-poor and focus on the whole business and regulation.

Expectation Gap

The distance between what someone believes will happen and what will happen. Caused by vague language, optimistic estimates, silence on bad news and unwritten assumptions.

Satisfaction = Perception − Expectation

Satisfaction can be raised by delivering more (slow and costly) or by setting honest expectations from the start (neither).

Expectations Workshop

A facilitated session to capture each stakeholder’s expectations, find common ground and conflicts, define measurable success criteria and agree action items.

Communication Plan

Decides who needs what information, why, when, through which channel and who sends it. Lead with the decision or risk, and say the uncomfortable thing first.

Status Update Formula

Status → risk → options → ask. Four short sentences that give a stakeholder exactly what they need to make a decision.

Credibility and Trust

Do your homework, use the stakeholder’s language, close every loop, be useful early, admit what you don’t know and never surprise anyone in public.

Saying No

Acknowledge the need, make the trade-off visible, give the decision to its owner, offer a route (the backlog) and record the outcome. The BA shows the cost of saying yes.

Handling Resistance

Find the cause – fear of change, not being consulted, past failures, loss of control, or genuine disagreement. A well-reasoned objection is an asset, not resistance.

Positions vs Interests

The position is what someone asks for (“the June release”); the interest is why (“a board meeting in July”). Interests usually have more than one solution.

BATNA

Best Alternative To a Negotiated Agreement – what happens if no deal is reached. Knowing it tells you when to stop conceding.

Escalation Without Damage

Try to resolve it where it arose, tell the person before escalating, escalate the decision (not the person), bring a recommendation and record the outcome.

# Managing the Product Backlog

Product Owner Accountabilities

Maximises product value, sets the product goal, orders the backlog, keeps it transparent and accepts or rejects work. The BA often does the analysis behind the backlog.

Product Goal

One sentence describing what the product is trying to achieve that everyone can repeat – e.g., “Make weeknight reordering effortless”.

DEEP Backlog

Detailed appropriately, Estimated, Emergent and Prioritised. Strictly ordered – not grouped into High / Medium / Low buckets.

Backlog Refinement

Ongoing work (about 5–10% of team capacity) to split, clarify, estimate, re-order and delete items so that sprint planning is short.

Cost of Delay and WSJF

Cost of delay is what it costs per week not to have something. WSJF = cost of delay ÷ job size; the highest score goes first, so small and urgent beats large and valuable.

Kano Model

Sorts features into basic expectations, performance attributes and delighters – balancing must-haves against features that set the product apart.

Roadmap vs Release Plan vs Sprint Backlog

Roadmap – outcomes by quarter (direction, not promise). Release plan – epics and features over one to three months. Sprint backlog – the stories and tasks for one sprint.

Story Points and Planning Poker

Story points measure relative size (1, 2, 3, 5, 8, 13). In planning poker everyone reveals estimates at once; the discussion between the highest and lowest matters most.

Velocity and Capacity

Velocity is the average points completed per sprint – a forecasting aid, never a target. Capacity is the time actually available next sprint after leave and support work.

Burnup vs Burndown

A burndown shows remaining work and hides scope growth. A burnup shows completed work against a total-scope line, so added scope is visible to stakeholders.

Backlog Anti-Patterns

The landfill (never deleting), everything High priority, stories written as specifications, an absent PO, horizontal slicing, skipped refinement and invisible technical debt.

Technical Debt

The future cost of shortcuts taken in code or design. It must be sized and ordered in the backlog like any other item, or it never gets fixed.

# Jira Essentials

Jira Issue Hierarchy

Initiative (premium plans) → Epic → Story, Task, Bug or Spike → Sub-task. An epic is an outcome with a clear end, not a folder for related work.

Issue Types

Story – user-facing value; Task – necessary work with no direct user behaviour; Bug – differs from agreed behaviour; Spike – timeboxed investigation; Sub-task – part of a story.

Key Issue Fields

Summary (verb-first, readable on a card), description, acceptance criteria, story points, priority, parent epic, labels, components, fix version and linked issues.

Backlog vs Board

The backlog lists everything not yet in a sprint; the board shows only the current sprint’s work, arranged by status. Two views of the same project.

Workflow and Columns

Statuses become board columns (To Do → In Progress → In Review → In Test → Done), plus Blocked. Every extra column is a queue, so three to five suit most teams.

Sprint Goal

One sentence of outcome for the sprint. It lets the team drop a story and still succeed – the most under-used field in Jira.

Running a Sprint

Refine → create the sprint → add items up to velocity → start with a goal → trade scope with the PO mid-sprint → complete it. Never extend a sprint.

JQL Essentials

Field, operator, value, joined with AND / OR – e.g., project = FD AND "Story Points" is EMPTY AND sprint is EMPTY. ORDER BY rank gives the true backlog order.

Jira Reports

Sprint burndown (tracking), velocity chart (stability), cumulative flow (bottlenecks), control chart (cycle-time outliers) and epic report (scope added mid-flight).

Scrum Board vs Kanban Board

Scrum – fixed sprints, a sprint goal, velocity and burndown. Kanban – continuous flow, WIP limits, cycle time and cumulative flow; suits unpredictable work like support.

# Practice – Mock Backlog and Sprint Planning

Epic Definition

Summary, outcome, why now, success measures, in scope, out of scope and a “Done when” line – written before any stories so the epic has a clear finish.

Traceability in the Backlog

Each backlog item names where it came from – a BRD requirement, a user story or an element of the BPMN model. A tidy board with no traceability fails the exercise.

Instrumentation Task

Work that adds analytics to measure success (e.g., FD-109). It has no direct user value, but without it the epic’s success measures cannot be proven.

Capacity Maths

Adding up committed story points against velocity out loud (3 + 5 + 2 + 3 = 13 of 20) so trade-offs are visible and something is consciously left out.

15-Minute Sprint Planning Script

Frame the session → propose the sprint goal → walk the candidate items → handle the risk item (spike) → capacity maths → confirm commitment and risks → close.